## Slide 1
BankConnect – Internal Employee Management System
A unified platform for employee management, communication, and performance tracking
need manual input • need manual input

## Slide 2
Objectives
Project Objectives
Unify employee management across all bank branches
Implement from January 2025 to June 2026
Serve 500+ internal employees nationwide
Achieve +30% operational efficiency improvement

## Slide 3
Key Features
Key Features
Onboarding: Streamlined workflow
Attendance: Biometric integration
Evaluation: 360° feedback system
Communication: Secure internal chat
Compliance: Centralized training
Analytics: Custom KPI dashboards

## Slide 4
Product Roadmap
Product Roadmap (2025–2026)
Planning
Architecture
Core HR Dev
Performance
Communication
UAT
Launch
Q1 2025
Q2 2025
Q3 2025
Q4 2025
Q1 2026
Q2 2026
Planning
Architecture
Core HR Dev
Performance
Communication
UAT
Launch

## Slide 5
Risk Management
Risk Management
Risk | Impact | Mitigation
Data Breach | High | End-to-end encryption and RBAC policies
Delay in Rollout | Medium | Agile milestones with regular reviews
Adoption Challenges | Medium | Training and pilot rollout
Integration Errors | Low | Dedicated API sandbox testing

## Slide 6
Expected Outcomes
Expected Outcomes
Chart: Improvement Metrics
| HR Process Speed | Data Accuracy | Employee Satisfaction
Improvement | 70 | 80 | 20

## Slide 7
Closing
Transforming Banking Operations Through Digital Empowerment
📧 contact@bankconnect.com 🌐 www.bankconnect.io

## Slide 8
Risk & Issue Management
Description | Type | Action/Prevention Action | PIC | Plan End Date
Scope creep risk due to agile methodology and product backlog (Description of Work) | Risk | Regularly review and prioritize product backlog with client. Set clear sprint goals. | Project Manager | 
Schedule risk due to iterative implementation and user-focused sprints (Description of Work) | Risk | Establish clear sprint timelines and review velocity regularly. Adjust scope as needed. | Project Manager | 
Dependency risk on client for sprint planning and prioritization (Description of Work) | Risk | Schedule regular planning sessions with client. Maintain a buffer of prioritized tasks. | Project Manager | 
Resource retention risk due to Subcontractor's ability to change resources (Governance IV) | Risk | Develop a resource retention plan. Ensure knowledge transfer processes are in place. | Project Manager | 
Technical risk due to requirement for 5-hour overlap with AEST time zone (Expected Availability I) | Risk | Confirm team's ability to meet time zone requirements. Consider flexible scheduling if needed. | Tech Lead | 
Communication risk due to remote work setup (Expected Availability II) | Risk | Establish clear communication protocols. Ensure all team members have proper remote work setups. | Project Manager | 
Compliance risk related to visa status of Subcontractor Personnel (Flow-Down Terms 8) | Risk | Implement regular checks on visa status. Have contingency plans for potential visa issues. | Project Manager | 

## Slide 9
Contract Compliance Checklist
Description | Checklist | Remark
Statement of Work (SOW) | Yes | Entire document is a SOW
Milestones | Yes | Described as 'Releases' in Description of Work
Payment Terms | No | Not explicitly mentioned in the document
Acceptance Criteria | Yes | Mentioned in Approval Processes section
Penalty/Liquidated Damages | No | Not explicitly mentioned in the document
Warranty | No | Not explicitly mentioned in the document
Confidentiality | Yes | Mentioned in Flow-Down Terms 11
Change Management | Yes | Mentioned in Governance V
Protection/Indemnity terms | Yes | Mentioned in Flow-Down Terms 6