## Slide 1
BankConnect – Internal Employee Management System
A unified platform for employee management, communication, and performance tracking

## Slide 2
Executive Summary
• Objective: Unify employee management across all bank branches
• Duration: January 2025 – June 2026
• Users: 500+ internal employees nationwide
• Target Impact: +30% operational efficiency improvement

## Slide 3
Project Overview
Operational Efficiency
Automate HR workflows and reduce manual effort
Centralized Communication
Integrate updates and messages across branches
Performance Visibility
Provide real-time KPIs for management decisions

## Slide 4
Project Scope Summary
In Scope: • Core HR and attendance modules • Communication and announcement tools • Performance analytics and reporting • Compliance tracking and security controls Out of Scope (Phase 1): • AI predictive analytics • Third-party financial system integration

## Slide 5
Key Features
Onboarding
Streamlined onboarding workflow
Attendance
Biometric attendance integration
Evaluation
360° feedback system
Communication
Secure internal chat and notifications
Compliance
Centralized training and certification
Analytics
Custom KPI dashboards

## Slide 6: Product Roadmap (2025–2026)
Phase | Timeline | Key Deliverables
1. Planning & Requirement Gathering | Q1 2025 | Business analysis, data mapping, security framework
2. Architecture & Database Design | Q2 2025 | Define modules, relationships, access matrix
3. Core HR Module Development | Q3 2025 | Onboarding, attendance, leave management
4. Performance & Analytics Module | Q4 2025 | KPI engine, dashboards, reporting
5. Internal Communication Tools | Q1 2026 | Chat, notifications, announcements
6. UAT & Compliance Testing | Q2 2026 | Pen testing, ISO validation
7. Launch & Optimization | Q3 2026 | Rollout and feedback integration

## Slide 7
Technical Architecture Overview
User Interface: React + TailwindCSS
Application Layer: Spring Boot Microservices
Security Layer: Keycloak + JWT Authentication
Data Layer: PostgreSQL (Encrypted)
Deployment & Monitoring: Docker • Kubernetes • Prometheus • Grafana

## Slide 8
Governance & Roles
👤 Project Sponsor — Approves budget and ensures alignment
👨‍💼 Project Manager — Oversees planning and delivery
💻 Tech Lead — Designs architecture and integrations
🧩 QA Lead — Oversees testing and compliance
🧠 HR Analyst — Maps processes and validates data
⚙️ DevOps — Handles CI/CD and deployment

## Slide 9
Risk Management
⚠️ Data Breach
End-to-end encryption and RBAC policies
⏱ Delay in Rollout
Agile milestones with regular reviews
🧍‍♂️ Adoption Challenges
Training and pilot rollout
🔌 Integration Errors
Dedicated API sandbox testing

## Slide 10
Expected Outcomes
⏱ 70% Faster HR Processes
📉 80% Reduction in Data Errors
📈 20% Increase in Employee Satisfaction

## Slide 11
“Transforming Banking Operations Through Digital Empowerment”
📧 contact@bankconnect.com 🌐 www.bankconnect.io